PROJECT PLAN DOCUMENT

Project number	SSAD 32
Project Title	Project Mystique
Document	Project Plan
Creation date	7th September 2017
Created By	K.L.N.Saketh , A.Sai Kamal , S.Preetham Reddy
Client	Ashwini Patankar , Statwig Hyd.

# Brief problem statement
# Generally in the supply chain goods cant be monitored constantly and they can be tampered with . So Statwig helps in tracking the supplychain using IoT(Internet of Things) and Blockchain Technology . It provides real-time tamper-proof end-to-end tracking that identifies problems and inefficiencies in any supplychain . We are going to build the Frontend for the user interface and visualization of the Blockchain .
# Team Members
 Name	Role
     A.Sai Kamal	FrontEnd Developer
     K.L.N.Saketh	FrontEnd Developer
     S.Preetham Reddy	FrontEnd Developer
# Team Communication
The team generally meets the client in T-Hub every week generally on a Wednesday . We report/present the status of the tasks/milestones given to us in the previous week . Then the client gives us his feedback and gives us milestones for the next week. The tasks are uploaded on Trello where we can comment regarding any doubts corresponding to a given activity . We also mail the client regarding any doubts and meet timings. We have two different faceboook groups, one for the internal communication among the three team mates and the other includes the TA.
# Development Environment
We will be using the following :
Languages – HTML , CSS , JS , GoLang
Development Environment – Atom
Collaboration Tools – Trello
Documentation Tools - Pencil
# Milestone Schedule

Milestone	Due Date	Release	Deliverable?
Activity Diagram using Pencil	29/08/17	R1	Yes
Use cases and User stories	13/09/17	R1	Yes
FrontEnd – Login page	10/10/17	R1	Yes
Visualization of Blockchain	10/10/17	R1	Yes